SLOPEGUARD

AI-Based Landslide Prediction and Early Warning System

Module 2: Monitoring Workflows

Frontend and Backend Module Specification

| Item | Detail |
| --- | --- |
| Owner | Sagin |
| Reviewed by | Sakthivel (Sagin reviews Ragul) |
| Frontend | My Monitored Areas, Risk History and Reports, Admin data, Operations dashboard, Assessment review, Audit logs, Styleguide |
| Backend | Saved areas, assessments, reports, data import, review workflow, dashboard, notifications |
| Estimated effort | 30 days frontend + 28 days backend = 58 days |
| Stack | HTML, CSS, JavaScript; Java, Spring Boot, MySQL |
| Repository | github.com/sakthivel-rajendhran/Land-Slide_Monitoring-System |
| Document date | October 2026 |

Prepared by the SlopeGuard team  |  Frontend and backend specification

Contents

1. Scope

2. Assignment

3. Frontend Page Specifications

4. Backend Specification

5. Cross-Module Contracts

6. New Features Added

7. Task Breakdown

8. What This Module Does NOT Do

9. Acceptance Checklist

10. Git Workflow: Sagin

# 1. Scope

This module covers the monitoring workflows that sit behind the map: the user's saved areas, risk history and reports, data sources and imports, assessment review, the operations dashboard, notifications delivery, and audit logs. Sagin builds both sides: the pages in HTML, CSS and JavaScript and the Java and Spring Boot APIs behind them.

The map itself and the realtime and offline engine belong to Sakthivel. Sagin works mostly with lists, forms, tables, charts and file uploads, which are well suited to learning the full stack. The first tasks are paired with Sakthivel (task SAG-F09) so the Git workflow, local setup and one small pull request are done together before the larger pages.

Honesty rule. History shows what was recorded at the time. Data-quality failures are never displayed as low risk, cached data keeps its original timestamp, and nothing is invented to fill a chart.

# 2. Assignment

## 2.1 Frontend pages

| Page | File | Access | Scope | Source spec |
| --- | --- | --- | --- | --- |
| My Monitored Areas | my-areas.html | User | MVP | Page 6 |
| Risk History and Reports | history.html | User | MVP | Page 7 |
| Admin data management | admin/data.html | Admin, officer (view) | MVP | Page 10, module 2 |
| Operations dashboard | admin/dashboard.html | Officer, admin | MVP | Page 9 |
| Assessment review | admin/assessments.html | Officer, admin | MVP | Page 10, module 3 |
| Audit logs | admin/audit-logs.html | Admin or authorised | Later | Pages 9, 10 |
| Styleguide | styleguide.html | Team only | MVP | Design system |

## 2.2 Backend modules

| Package | Responsibility | Frontend page that uses it |
| --- | --- | --- |
| userarea | Saved areas, per-area notification preferences, user dashboard aggregation | My Monitored Areas, User dashboard |
| assessment, rainfall | Assessment list, detail and history; rainfall observations | Risk History, map panel |
| report | Report preview and PDF export | Risk History and Reports |
| datasource, imports | Data sources, file import, validation, import errors | Admin data management |
| review | Assessment review workflow and history | Assessment review |
| ops | Operations dashboard aggregation, audit log read API | Operations dashboard, Audit logs |
| notification | Notifications feed, read state, fan-out when an alert is published | Notifications page, bell, dashboard |

## 2.3 What this module depends on

| From | What |
| --- | --- |
| Module 0 (Sakthivel) | Tokens, components, shells, LW.api, LW.ui, LW.format, LW.store, LW.content, LW.guard |
| Module 3 (Sakthivel) | LW.RegionPicker, security configuration, schema, AuditService, regions API, PushService |
| Module 1 (Ragul) | LW.auth, alert records (alerts table) for dashboard counts and fan-out |

## 2.4 Folder structure

frontend/

my-areas.html history.html styleguide.html

admin/ data.html dashboard.html assessments.html audit-logs.html

assets/css/pages/   my-areas history admin-data admin-dashboard assessments audit (.css)

assets/js/components/ charts report-preview file-drop review-queue assessment-detail

attention-list activity-feed shortcuts (.js)

assets/js/services/ areas-service history-service data-service admin-service audit-service (.js)

assets/js/pages/    one script per page

backend/src/main/java/com/slopeguard/

userarea/ assessment/ rainfall/ report/ datasource/ imports/ review/ ops/ notification/

backend/src/main/resources/db/migration/   V200 to V299 (your range)

## 2.5 Interface this module provides

// Java (frozen)

NotificationService.fanOut(long alertId)    // creates notifications for matching users, then calls PushService

// HTTP (frozen once merged)

GET /api/notifications    -> { data, page, limit, total, totalPages, unread_count }   // unread_count always present

GET /api/user/dashboard   -> { area_count, attention_count, data_status, last_synced, areas[] }

# 3. Frontend Page Specifications

## 3.1 My Monitored Areas (my-areas.html)

| Part | Specification | Messages |
| --- | --- | --- |
| Summary cards | Total Monitored Areas; Elevated-Risk Areas; Active Alert Subscriptions; Data Status. | Values from backend only. |
| Add an area | Search field (district, town, village, region), results with name, district, coordinates and monitoring availability, Add Area. Uses LW.RegionPicker. | Please enter a location. / No matching locations found. / This area is already in your monitored list. / Monitoring data is not available for this location. / Area added successfully. |
| Your areas | Cards or list: name, district, latest risk level, last assessment time, freshness status, alert preference, View Details, Manage Alerts, Remove Area. | Missing or outdated assessment shows its status, never "safe". |
| Area details | Added date, latest assessment, indicators, rainfall, satellite dates, related alerts, link to full map details. | Only supported fields. |
| Alert preferences | Receive notifications on or off; minimum severity (All, Moderate and above, High and above, Critical only); browser status (Enabled, Permission Not Granted, Permission Denied, Unsupported). Save Preferences. | Notification preferences updated successfully. Explain that delivery depends on browser, device and connectivity. |
| Remove | Confirm modal: Are you sure you want to remove this area from your monitored list? Cancel / Remove Area. | Removing does not delete shared region data or alerts. |
| Offline | Show last synchronized list. Changes made offline go to an outbox and are labelled Pending sync until saved. | Never imply pending changes are saved. |

| State | Exact message |
| --- | --- |
| No saved areas | You haven't added any monitored areas yet. Button: Add Your First Area |
| Assessment unavailable | No risk assessment is currently available for this area. |
| Data delayed | The latest assessment data may be outdated. Check the last update time. |
| Loading | Loading your monitored areas... |
| Error | Your monitored areas are temporarily unavailable. Please try again. |

## 3.2 Risk History and Reports (history.html)

| Part | Specification | Notes |
| --- | --- | --- |
| Summary cards | Total Assessments; High-Risk Assessments (High or Critical); Monitored Areas represented; Latest Assessment. | Real records only. |
| Filters | Search location, start and end date, risk level, assessment status (All, Available, Incomplete, Data Unavailable). Apply Filters, Reset Filters. | Updates list and charts together. |
| Assessment list | Assessment ID, location, risk level, date and time, data freshness or quality, model version, View Assessment. Newest first, sortable. | Empty: "No risk assessments match your selected filters." |
| Assessment details | Basic info, risk results (score or probability only if validated), input data (satellite date, rainfall period, terrain, source, missing data), comparison with previous assessment. | Show comparison only if records are comparable; disclose different model versions. |
| Trends | Risk level timeline, rainfall history with units and source, assessment comparison for the same area. | Insufficient: "Not enough historical data is available to show a reliable trend." Never imply correlation proves cause. |
| Reports | Filters (area, dates, risk category, records), Generate Report, Preview Report, Download PDF (when backend supports it). | Report shows data sources, limitations, disclaimer, and marks experimental model results. Never labelled as an official government report. |
| Offline and freshness | Online or Offline, last sync, original assessment times, "complete" or "partially available offline". | Offline reports state they may be incomplete. |

| State | Exact message |
| --- | --- |
| No history | No historical risk assessments are available for this location. |
| No matches | No assessments match your selected filters. Try a different date range or risk category. |
| Loading | Loading historical assessments... |
| Preparing report | Preparing your report... |
| Report failed | The report could not be generated. Please try again. |
| Data unavailable | Historical data is temporarily unavailable. |

Safety note shown at the bottom: "Historical risk assessments describe the information available at the time each assessment was generated. Past assessments do not guarantee future conditions. AI-based estimates are not guaranteed predictions and do not replace official emergency warnings or instructions from local authorities."

## 3.3 Admin: Data Management (admin/data.html)

| Part | Specification |
| --- | --- |
| Source overview | Table: source name, category, coverage area, observation time, last successful retrieval time, data quality status, import status, latest error. Statuses: Current, Delayed, Unavailable, Importing, Import Failed, Validation Required, Not Configured. Collected time and retrieved time are separate columns. |
| Register source | Name, category, identifier or URL, format, observation period, associated area, description. Save Data Source. Credentials and API keys are never entered or shown in the frontend. |
| Import and validate | File drop zone with client checks (extension, size) before upload; backend repeats and decides. Shows file name, start and end time, records processed, records rejected, validation result, error details. Actions: Import Data, Validate Data, View Import Details, Retry Failed Import. |
| Quality checks view | Required values, valid ranges, timestamps, duplicates, coverage, recency. Invalid records are listed, never hidden. Missing data is a quality issue, not low risk. |
| Messages | No data sources have been configured yet. / Data import completed successfully. / Some records did not pass validation. Review the errors before continuing. / Data from this source is currently unavailable. |
| Access | Admin configures. Officer can inspect. Permission denied text: You do not have permission to perform this action. |

## 3.4 Operations Dashboard (admin/dashboard.html)

| Section | Content | Rules |
| --- | --- | --- |
| Summary cards | Monitored Regions (View Regions); Assessments Pending Review (Review Assessments); Active Published Alerts (Manage Alerts); Data Source Status (View Data Status). | Counts from backend. Unavailable shows a status, not a number. |
| Assessments requiring review | Assessment ID, region, risk category, created time, source data times, data quality, review status, assigned officer, View Assessment. Statuses: Pending Review, Under Review, Approved for Publication, Rejected, Requires More Data. | Approval is not an official government warning; say so in a tooltip. |
| Alert overview | Total active, awaiting review, recently published, resolved or withdrawn. Rows: alert ID, title, region, severity, created, published, status, created or reviewed by. | Actions by permission. |
| Data monitoring | Source name, type, latest observation, last retrieval, availability, quality, latest error. Statuses: Current, Delayed, Unavailable, Import Failed, Not Configured. | Collected time and retrieved time are different columns. Do not imply automatic ingestion unless configured. |
| Recent activity | Action description, time, user or process, related record. | From audit feed. |
| Attention required | Short description, affected area or service, time detected, priority, recommended next action, View Details. | System health is never styled as landslide risk. |
| Quick actions | Admin: Manage Users, Manage Monitored Regions, Review Data Status, Open Alert Management, View Audit Logs. Officer: Review Pending Assessments, Create an Alert Draft, Review Published Alerts, View Monitoring Reports. | Shown only if role allows. |
| Filters | Region, risk category, review status, alert status, date range. | Limited to the review and alert lists. |

| State | Exact message |
| --- | --- |
| No pending assessments | No assessments are currently waiting for review. |
| No active alerts | There are no active published alerts. |
| No issues | No outstanding data or system issues have been reported. |
| Loading | Loading operations dashboard... |
| Data source error | Latest data source status could not be retrieved. |
| Dashboard error | The dashboard information is temporarily unavailable. Please try again. |

Missing records or a failed request must never be shown in a way that suggests a region is safe.

## 3.5 Risk Assessment Management (admin/assessments.html)

| Part | Specification |
| --- | --- |
| List | Assessment ID, area, risk category, timestamp, model name or version, input data quality, review status, assigned officer, actions. Filters by area, status, date, risk. |
| Detail drawer | Basic: ID, area, creation time, model version, processing status. Risk results: category, score or probability only if validated, explanation of indicators, limitations. Input data: satellite timestamp, rainfall period, terrain, sources, quality and missing-data flags. Review: status, reviewer, time, notes. |
| Actions | Open, Assign Reviewer, Mark as Under Review, Request More Data, Approve for Alert Workflow, Reject with Reason. A reason is required for reject and request more data. |
| Safety rules in UI | Missing inputs show "This assessment requires additional data before it can proceed." Missing data is never shown as low risk. Original assessment and model version are read-only; a new assessment is a new row. |
| Messages | No assessments are currently waiting for review. / Assessment review has been recorded successfully. |

## 3.6 Audit Logs (admin/audit-logs.html, later)

Read-only table: action ID, action type, responsible user or process, related record, date and time, result, reason or change summary. Filters by action type, user and date range. Admin or specifically authorised users only. Never displays passwords, keys or secrets.

# 4. Backend Specification

## 4.1 Technology and package layout

Same stack and layering as the rest of the backend: Spring Boot 3, Spring Web, Spring Data JPA, Bean Validation, Flyway, MySQL 8, Maven. Each feature package has controller, service, repository, entity and dto. The shared envelope, exception handler and security configuration come from Sakthivel's common and config packages. For PDF output use OpenPDF; for CSV parsing use Apache Commons CSV.

## 4.2 Tables owned

| Table | Main columns |
| --- | --- |
| user_areas | id, user_id, region_id, label, notify (boolean), min_severity, created_at (unique on user_id + region_id) |
| notifications | id, user_id, alert_id, type, title, message, severity, source_type, is_read, created_at, version |
| assessments | id, region_id, risk_level, score (nullable), model_version, assessed_at, input_summary, data_quality, review_status, assigned_to (nullable), created_at (never updated after creation except review fields) |
| assessment_reviews | id, assessment_id, action, actor_id, reason, created_at |
| rainfall_observations | id, region_id, observed_at, value, unit, source, retrieved_at |
| data_sources | id, name, category, identifier_or_url, format, region_id (nullable), description, status, last_observation_at, last_retrieved_at, last_error |
| imports | id, data_source_id, file_name, started_at, finished_at, records_processed, records_rejected, status, validation_result |
| import_errors | id, import_id, row_number, field, message |

Base schema V1__init.sql comes from Sakthivel (task SAK-B04). Later changes go in V200 to V299. Never edit a merged migration.

## 4.3 Endpoints provided

| Endpoint | Access | Notes |
| --- | --- | --- |
| GET /api/user/areas, POST, DELETE /{id}, PUT /{id}/preferences | User | Saved areas for the signed-in user only. Duplicate add returns 409 with the spec message. Removing never deletes region, assessment or alert data. |
| GET /api/user/dashboard | User | Counts and latest status for the user's areas, computed from real rows. Includes data_status current, delayed or unavailable. |
| GET /api/notifications | User | Query page, limit, is_read, type, since. Top-level unread_count is always present, regardless of filter. |
| PUT /api/notifications/{id}/read, /unread, PUT /read-all | User | 404 when missing or not owned (no existence leak). read-all returns updated_count. |
| GET /api/assessments, GET /api/assessments/{id} | User | Filters region_id, from, to, risk, status, page, limit. Detail includes inputs and previous assessment id. |
| GET /api/regions/{id}/rainfall | Public | from, to; each row has observed_at, value, unit, source. |
| POST /api/reports/preview, GET /api/reports/{id}/pdf | User | Preview returns summary, distribution, sources, limitations, disclaimer. PDF uses the same data. Never labelled as an official report. |
| GET /api/admin/data-sources, POST | Admin (read: officer) | No credentials or API keys in any response. |
| POST /api/admin/imports, GET /api/admin/imports/{id}, POST /{id}/retry | Admin | Multipart upload with source id. Returns import_id and status; detail returns counts and errors. |
| GET /api/admin/assessments, GET /{id}, POST /{id}/review | Officer, admin | Review actions: assign, under_review, request_more_data, approve, reject. Reason required for reject and request_more_data. |
| GET /api/admin/dashboard | Officer, admin | Cards, review queue, alert overview, data sources, activity, issues. Items shown depend on role. |
| GET /api/admin/audit-logs | Admin | Filters action type, user, date range. Read only. |

## 4.4 Business rules

| Area | Rule |
| --- | --- |
| Assessments are history | An assessment is never overwritten. A new assessment is a new row with its own model version and timestamp. Only review fields change. |
| Review states | Pending Review, Under Review, Approved for Alert Workflow, Rejected, Requires More Data. Approval means the platform review passed; it is not an official government warning and the API must not describe it as one. |
| Review permissions | OFFICER and ADMIN only. Each action stores actor, time and reason, writes assessment_reviews and an AuditService entry. |
| Missing data | A region with no valid assessment returns assessment_available false. Never return low risk as a default. |
| Import limits | Accept CSV only in the first version. Maximum size from configuration (default 10 MB). Reject other types before reading the file. |
| Import validation | Required columns present; latitude -90 to 90; longitude -180 to 180; rainfall not negative; timestamps ISO-8601 and not in the future; duplicates by source, region and observed_at are skipped and counted. Every rejected row goes to import_errors; invalid rows are never silently accepted. |
| Import status | Importing, Completed, Validation Required, Import Failed. Store both the observation time and the retrieval time. |
| Secrets | Data-source credentials are never stored in plain text and never returned. Prefer environment-based configuration over database storage. |
| Notification fan-out | When fanOut(alertId) runs: find users whose saved area matches the alert region, notify is true and alert severity is at or above their minimum; create one notification per user and alert (unique alert_id + user_id, so repeats do not duplicate); then call PushService.sendToUser. Failures are logged and never undo the publish. |
| Dashboard numbers | All counts come from real rows. If a source cannot be read, return an unavailable status for that card, not zero. |
| Reports | Use only stored records. State data sources, limitations and the disclaimer. Mark results from an experimental model. Offline or partial data must be flagged as possibly incomplete. |

Open item. Who or what creates assessments (the AI model) is not decided yet. For now assessments arrive through data import or manual entry by an admin. When the model approach is chosen, add an internal endpoint secured by a service credential (not a user session) and a task for it.

## 4.5 Security and errors

- Use @PreAuthorize roles from Sakthivel's security configuration. A normal user can only read and change their own areas and notifications.

- Validate every body and parameter; return 400 with field messages, 401, 403, 404 (also for another user's record) and 409 as in the rules above.

- Uploaded files: check extension and size first, then content; never trust the file name; never execute or store outside the configured folder.

- Errors use the shared envelope and never include stack traces, SQL or secrets.

## 4.6 Testing

- JUnit 5 and Spring Boot Test; unit tests for the review rules, import validation (one test per rule) and fan-out matching.

- MockMvc tests: 200, 400, 401, 403 for every endpoint; a user cannot read another user's areas or notifications.

- Import tests with a small valid CSV, a CSV with bad rows, a wrong file type and an oversized file.

# 5. Cross-Module Contracts

| Provided by Sagin | Consumed by | Contract |
| --- | --- | --- |
| NotificationService.fanOut(alertId) | Ragul (alert publish) | Called once after the publish commits. |
| GET /api/notifications with top-level unread_count | Sakthivel (sync, bell), Ragul (notifications page) | unread_count present on every call. |
| GET /api/user/dashboard | Ragul (dashboard) | Fields area_count, attention_count, data_status, last_synced, areas[]. |
| GET /api/user/areas and preferences | Sakthivel (push, map actions) | Region id, notify, min_severity. |
| Assessment records | Sakthivel (map panel), Ragul (alert drafts) | Table assessments and GET /api/assessments. |

| Consumed by Sagin | Provided by | Contract |
| --- | --- | --- |
| LW.RegionPicker.mount(el, { onChange }) | Sakthivel | Add-area search on My Monitored Areas |
| AuditService.record(...), security configuration, schema V1 | Sakthivel | Used by every review and import action |
| PushService.sendToUser(userId, payload) | Sakthivel | Called from fan-out |
| Alert rows and published status | Ragul | Dashboard counts and fan-out input |
| LW.auth.getUser() | Ragul | Role-based controls on admin pages |

# 6. New Features Added

| # | Feature | Detail |
| --- | --- | --- |
| 1 | Compare two areas (History) | Two timelines in one chart with a table fallback; only when the periods overlap. |
| 2 | CSV export (History, Data) | Client-side export of the rows currently shown, with filters noted. |
| 3 | Print-friendly report | Print stylesheet for the report preview so users can save as PDF. |
| 4 | Side-by-side assessment comparison | Current versus previous assessment, with a notice if model versions differ. |
| 5 | Review waiting-time chip | "Waiting 5 h 12 m" from the real creation time; Delayed style past the configured limit. |
| 6 | Keyboard shortcuts for officers | J and K move, Enter opens, A approves, R rejects; not while typing; "?" shows the list. |
| 7 | Control-room dark mode | Operations pages remember dark theme; contrast stays AA. |
| 8 | Smart polling | Dashboard refreshes every 60 s, pauses when the tab is hidden, backs off on errors, shows last refreshed time. |

# 7. Task Breakdown

Phases are build phases (1 Foundation, 2 Core journey, 3 Operations and depth, 4 Polish and extras). Days are effort estimates for one person, not calendar days. Start with SAG-F09 paired with Sakthivel.

| ID | Task | Deliverable | Days | Depends on | Phase |
| --- | --- | --- | --- | --- | --- |
| SAG-F01 | My Monitored Areas: summary, add, list, details, preferences, remove, outbox | my-areas.html | 4 | SAK-F17, SAG-B01 | 2 |
| SAG-F02 | Risk History: list, filters, details, charts, states | history.html | 4 | SAG-B02 | 3 |
| SAG-F03 | Reports: preview, PDF download, print stylesheet | Report flow | 2 | SAG-F02, SAG-B03 | 3 |
| SAG-F04 | Admin data management: sources, import, validation views | admin/data.html | 4 | SAG-B04 | 3 |
| SAG-F05 | Operations dashboard: cards, queue, alert overview, data table, activity, attention | admin/dashboard.html | 4 | SAG-B06 | 3 |
| SAG-F06 | Assessment review pages: list, drawer, review actions, reason modal | admin/assessments.html | 4 | SAG-F05, SAG-B05 | 3 |
| SAG-F07 | Audit logs page | admin/audit-logs.html | 2 | SAG-B07 | 4 (later) |
| SAG-F08 | New features (compare areas, CSV export, shortcuts, waiting chips), polish, accessibility | Polish | 3 | SAG-F06 | 4 |
| SAG-F09 | Setup and first pull request (paired with Sakthivel): run frontend and backend locally, follow Git workflow, build one small component | First merged PR | 2 | SAK-F01, SAK-B01 | 1 |
| SAG-F10 | Styleguide page showing every component and state | styleguide.html | 1 | SAK-F03 | 2 |
| SAG-B01 | Saved areas, notification preferences and user dashboard aggregation API | /api/user endpoints | 4 | SAK-B04, SAK-B05 | 2 |
| SAG-B02 | Assessments API: list, detail, history, rainfall observations | /api/assessments endpoints | 4 | SAK-B04 | 2 |
| SAG-B03 | Reports API: preview and PDF export (OpenPDF) | /api/reports endpoints | 4 | SAG-B02 | 3 |
| SAG-B04 | Data sources, file import, validation and import errors API | /api/admin/data-sources and imports | 5 | SAK-B04 | 3 |
| SAG-B05 | Assessment review workflow API (assign, under review, approve, reject, more data) | /api/admin/assessments endpoints | 3 | SAG-B02, SAK-B06 | 3 |
| SAG-B06 | Operations dashboard aggregation API | /api/admin/dashboard | 3 | SAG-B02, RAG-B07 | 3 |
| SAG-B07 | Audit logs read API with filters | /api/admin/audit-logs | 2 | SAK-B06 | 4 (later) |
| SAG-B08 | Notifications API: feed, read, unread, read-all, since cursor, unread_count, fan-out on publish | /api/notifications endpoints | 3 | SAK-B04 | 2 |
|  | Total estimated effort |  | 58 |  |  |

# 8. What This Module Does NOT Do

- Does not build the map, region picker, notification engine, service worker or push (Sakthivel).

- Does not own login, alert workflow or public pages (Ragul).

- Does not compute risk or run the AI model. It stores, shows and reviews assessments.

- Does not send SMS or other channels in the first version.

- Does not treat missing or failed data as low risk, and does not label reports as official government reports.

- Does not run GIS analysis, forecasting or automated multi-source ingestion in the first version.

# 9. Acceptance Checklist

|  | Check |
| --- | --- |
| ☐ | Add, remove and preference changes work; duplicate add shows the spec message; offline changes show Pending sync. |
| ☐ | History filters update list and charts; insufficient-data message appears when needed; report preview shows sources, limitations and disclaimer. |
| ☐ | Import rejects wrong type and oversized files, records every rejected row, never exposes secrets. |
| ☐ | Review actions need a reason for reject and request more data; assessments are never overwritten. |
| ☐ | Dashboard shows real counts or an unavailable status, never invented numbers. |
| ☐ | Notifications feed always returns unread_count; fan-out creates no duplicates when run twice. |
| ☐ | A normal user cannot read another user's areas or notifications (404). |
| ☐ | Backend tests pass; every endpoint has 200, 400, 401 and 403 tests. |
| ☐ | Frontend passes the Module 0 checklist at 360, 768 and 1280 px. |

# 10. Git Workflow: Sagin

This section applies the project Git workflow (full rules in Module 0 and in the standalone Git Workflow document) to Module 2 (monitoring workflows). It covers both frontend and backend.

| Item | Detail |
| --- | --- |
| Repository | https://github.com/sakthivel-rajendhran/Land-Slide_Monitoring-System.git |
| Your branch | feature/sagin (already on origin). Only Sagin commits to it. |
| Integration branch | dev. Every pull request targets dev, never main. |
| Commit scopes | areas, history, report, data, ops, assess, audit, ds, be/userarea, be/assessment, be/report, be/data, be/review, be/ops, be/audit, be/notif |
| Your pull requests are reviewed by | Sakthivel |
| You review | Ragul |

## 10.1 Folders and files you own

Edit only these paths. A change to someone else's file goes through that owner (comment on the PR or open an issue). Frontend paths are inside frontend/ and backend paths inside backend/. This keeps merge conflicts rare.

| Area | Paths |
| --- | --- |
| Frontend: user pages | my-areas.html, history.html, assets/js/components/(charts¦report-preview).js, assets/js/services/(areas¦history)-service.js |
| Frontend: admin pages | admin/data.html, admin/dashboard.html, admin/assessments.html, admin/audit-logs.html, assets/js/components/(file-drop¦review-queue¦assessment-detail¦attention-list¦activity-feed¦shortcuts).js, assets/js/services/(data¦admin¦audit)-service.js |
| Frontend: styleguide | styleguide.html |
| Frontend: styles and page scripts | Matching files in assets/css/pages and assets/js/pages |
| Backend | Packages userarea, assessment, report, datasource, imports, review, ops, notification, rainfall and their tests; migrations V200 to V299 |

## 10.2 Pull request plan by phase

One pull request per task or small group of tasks. Titles follow the commit format and contain the task ID from the Task Tracker.

| Phase | Tasks | Example PR titles |
| --- | --- | --- |
| Phase 1: Foundation | SAG-F09 | chore(ci): SAG-F09 setup and first pull request |
| Phase 2: Core journey | SAG-F01, SAG-F10, SAG-B01, SAG-B02, SAG-B08 | feat(areas): SAG-F01 my monitored areas / feat(ds): SAG-F10 styleguide page showing every component and state / feat(be/userarea): SAG-B01 saved areas, notification preferences and user |
| Phase 3: Operations and depth | SAG-F02, SAG-F03, SAG-F04, SAG-F05, SAG-F06, SAG-B03, SAG-B04, SAG-B05, SAG-B06 | feat(history): SAG-F02 risk history / feat(report): SAG-F03 reports / feat(data): SAG-F04 admin data management |
| Phase 4: Polish and extras | SAG-F07, SAG-F08, SAG-B07 | feat(audit): SAG-F07 audit logs page / feat(ops): SAG-F08 new features, polish, accessibility / feat(be/audit): SAG-B07 audit logs read api with filters |

## 10.3 Your daily commands

# first time only

git clone https://github.com/sakthivel-rajendhran/Land-Slide_Monitoring-System.git

cd Land-Slide_Monitoring-System

git config user.name  "Sagin"

git config user.email "<your GitHub email>"

git config pull.rebase false

git checkout feature/sagin

# every working session

git fetch origin

git merge origin/dev                  # bring in everyone else's merged work

# work; frontend: open the page at 360, 768 and 1280 px; backend: ./mvnw test

git add -p                            # review what you stage

git commit -m "feat(areas): SAG-F09 short summary"

git push origin feature/sagin

# then on GitHub: New pull request, base: dev, compare: feature/sagin

## 10.4 Your pull request is ready when

|  | Check |
| --- | --- |
| ☐ | The task ID is in the title and the description links the issue (Closes #number). |
| ☐ | Only files in your ownership table changed (or the owner agreed in the PR). |
| ☐ | Frontend: the page works at 360, 768 and 1280 px, by keyboard, with loading, empty, error and offline states. |
| ☐ | Frontend: tokens from tokens.css only; no hard-coded values. |
| ☐ | Backend: ./mvnw test passes; new endpoints have tests for 200, 400, 401 and 403; migrations are in your own version range. |
| ☐ | No secrets, API keys, .env files, passwords, node_modules, target/ or build output committed. |
| ☐ | You merged the latest origin/dev into your branch and fixed conflicts before opening the PR. |
| ☐ | Screenshots attached for visual changes; example request and response attached for API changes. |